# Risk Exposure Platform - Proof of Concept (POC) Design Document

## 1. Overview

This Proof of Concept (POC) aims to demonstrate a simplified Risk Exposure Platform that ingests security data, normalises it, calculates risk scores, and results in a basic dashboard-friendly format. The goal is not to build a production system but to showcase the core capabilities of risk quantification and exposure visibility.

The POC is designed to be tool-agnostic, allowing ingestion from various data sources regardless of the SIEM, EDR, or scanning tools used.

## 2. POC Objectives

- Demonstrate ingestion of security-related datasets (CSV/JSON/logs).

- Normalise data into a standard structure.

- Apply a simple but logical risk scoring model.

- Generate output that can be visualised through basic dashboards.

- Provide a foundation for future automation and auto-remediation capabilities.

## 3. Phase Breakdown

### Phase 1: Requirements & Architecture (Ram)

Deliverables: - High-level data flow diagram - Component list - Risk model definition

Architecture Components: 
1. Ingestion Module: Reads raw vulnerability/security logs 
2. Normalization Module: Ensures all data conforms to a common schema 
3. Risk Scoring Engine: Applies the defined risk formula 
4. Output Layer: CSV/JSON for dashboard consumption 
5. Automation Scripts: Run all modules end-to-end

### Phase 2: Ingestion Layer (Heng Kai)

Goals: - Load sample datasets (CSV/JSON) - Handle missing values, inconsistent formatting, and basic cleaning

Tasks: - Research ingestion methods using Python - Write ingestion script using pandas - Extract key fields: asset, vulnerability, severity, timestamp, source

Output: A normalised DataFrame ready for risk scoring.

### Phase 3: Risk Scoring Engine

Design (Ram): Define a simple scoring formula. Example:

Risk Score = Severity Score × Likelihood Score

Where: - Severity Score: Derived from CVSS or mapped scale (1–5) - Likelihood Score: Based on exploitability, age of vulnerability, or default set

Implementation (Heng Kai): - Code scoring logic in Python - Add risk category thresholds (Low/Medium/High/Critical) - Return scored dataset

### Phase 4: Output & Automation (Heng Kai)

Tasks: - Export results to CSV/JSON - Write a simple Python runner script to execute all modules - Prepare sample charts (optional) using matplotlib

Output: A complete risk exposure dataset ready for display on dashboards.

## 4. Data Flow Diagram (Textual)

- Raw Data → Ingestion Script

- Ingested Data → Normalisation

- Normalised Data → Risk Scoring Engine

- Scored Data → Output Layer → Dashboard Tools (Power BI/Tableau)

## 5. Sample Data Schema

| Field | Description |
| --- | --- |
| asset_id | Unique identifier of machine/application |
| asset_type | Server, endpoint, cloud service |
| vuln_id | Vulnerability identifier |
| severity | Scale 1–5 or Low/Med/High |
| timestamp | Detection time |
| source | Scanner/Log source |
| risk_score | Calculated score |

## 6. Sample Risk Model

### Severity Mapping:

- Low → 1

- Medium → 2

- High → 3

- Critical → 5

### Likelihood Calculation:

- Exploit available → 3

- No exploit → 1

- Age > 30 days → +1 modifier

### Final Formula:

Risk Score = Severity × (Base Likelihood + Age Modifier)

### Category Mapping:

- 1–5 → Low

- 6–10 → Medium

- 11–15 → High

- 16+ → Critical

## 7. Example Output

| asset_id | vuln_id | severity | likelihood | risk_score | category |
| --- | --- | --- | --- | --- | --- |
| Srv-001 | CVE-2023-1001 | 4 | 3 | 12 | High |
| App-002 | CVE-2022-5000 | 2 | 2 | 4 | Low |

## 8. Project Responsibilities

### Ram:

- Define architecture

- Provide risk model

- Review of Heng Kai’s deliverables

- Ensure quality and alignment

### Heng Kai:

- Python ingestion

- Normalisation

- Risk scoring implementation

- Automation scripting

## 9. Deliverables

Ingestion research + sample dataset loading

Complete ingestion + normalization script

Risk scoring implementation

Automation + final output formatting

## 10. Final Outcome

By the end of the POC, the project will produce: 
- End-to-end data ingestion 
- Basic risk scoring capability 
- Exportable dataset for dashboards 
- Framework for future auto-remediation.